## Slide 1: Change and Project Management
Templates, Frameworks and Best Practices

## Slide 2: Content This template deck includes 2 parts
I. Change Management
II. Project Management

## Slide 3: Content This template deck includes 2 parts
I. Change Management
II. Project Management

## Slide 4: I. Change management approach
Phase I: Define the Change Management Strategy
Phase III: Implement, Track and Manage Progress
Executive summary
Mission & vision statement
Company’s strategy map
Required changes to implement the strategy
Prioritization matrix for project initiatives
Change proposal template
Change impact assessment
Change readiness assessment
Structure of change team
Risk map
Implementation strategy
Gantt-Chart
Timeline
Leadership behavior
Feedback strategy options
Success metrics
Status report
Change personal transition curve
Stakeholder analysis
Communication channels
Communication plan
Narrative / Change story
Phase II: Develop the Change Management Plans

## Slide 5: Common models are highlighting a process of initiating, managing, and sustaining change in eight steps
1
Create Urgency
2
Form a Powerful Coalition
3
Create a Vision for Change
4
Communicate the Vision
5
Remove Obstacles
6
Create Short-Term Wins
7
Build on the Change
8
Anchor the Changes in Corporate Culture
Kotter’s 8 step Model of Change
Initiating Change
Sustaining Change
Managing Change

## Slide 6: I. Change management approach
Phase I: Define the Change Management Strategy
Phase III: Implement, Track and Manage Progress
Executive summary
Mission & vision statement
Company’s strategy map
Required changes to implement the strategy
Prioritization matrix for project initiatives
Change proposal template
Change impact assessment
Change readiness assessment
Structure of change team
Risk map
Implementation strategy
Gantt-Chart
Timeline
Leadership behavior
Feedback strategy options
Success metrics
Status report
Change personal transition curve
Stakeholder analysis
Communication channels
Communication plan
Narrative / Change story
Phase II: Develop the Change Management Plans

## Slide 7: Executive summary
Describe the situation of your company
Describe the key challenge that your company is facing
Situation & Key Challenge
Replace this text with your recommendation
Recommendation
Insert the reason why you suggested your recommendation
Insert the reason why you suggested your recommendation
Insert the reason why you suggested your recommendation
Insert the reason why you suggested your recommendation
Reason #1
Reason #2
Reason #3
Reason #4
Provide more information about the reason mentioned above
Provide more information about the reason mentioned above
Provide more information about the reason mentioned above
Provide more information about the reason mentioned above
Provide more information about the reason mentioned above
Provide more information about the reason mentioned above
Provide more information about the reason mentioned above
Provide more information about the reason mentioned above

## Slide 8: Mission & vision statement
Insert your own text
Mission Statement
Insert your own text
Vision Statement
Insert your own text
Insert your own text
Insert your own text
Insert your own text
Strategic Goal #1
Strategic Goal #2
Strategic Goal #3
Strategic Goal #4
Insert your own text
Insert your own text
Insert your own text
Insert your own text
Insert your own text
Insert your own text
Insert your own text
Insert your own text
Insert your own text
Insert your own text
Insert your own text
Insert your own text
Key Initiatives
Key Initiatives
Key Initiatives
Key Initiatives
Version 1

## Slide 9: Strategy map
Financial
Perspectives
Customer
Internal process
Learning &
growth
Strategic objectives
I1 - Insert your own text
I2 - Insert your own text
I3 - Insert your own text
I4 - Insert your own text
L1 - Insert your own text
L2 - Insert your own text
L3 - Insert your own text
L4 - Insert your own text
C1 - Insert your own text
C2 - Insert your own text
C3 - Insert your own text
C4 - Insert your own text
F1 - Insert your own text
F2 - Insert your own text
F3 - Insert your own text
F4 - Insert your own text
The best practice is to have between 1 and 3 slides for the Executive Summary. Usually, the Strategy Map, Balanced Scorecard, and Business Roadmap represent a good summary of the Strategic Plan.

## Slide 10: Strategy map
Financial
Perspective
Customer
Internal process
Learning
& growth
Strategic objectives
Increase revenue
Increase profit
Increase number of customers
Increase revenue per customer
Decrease Cost
Decrease fixed cost
Decrease variable cost
Significantly behind target
Slightly behind target
Meeting target or above target
Increase customer satisfaction
Become a trusted brand
Sell new products
Understand customer segments
Shift to digital channel
Decrease delivery time
Create new products
Improve
employee satisfaction
Improve customer information
Create a customer-focused culture
Align the organization
Example

## Slide 11: Prioritization of required changes to implement the strategy
Caption:
Low Impact
Moderate Impact
Medium Impact
High Impact
Extreme Impact
Complexity of the change
Size of the change (who will be impacted?
Team impacted
Extreme
Division
Business Unit
Medium
Insert name of the Change
Moderate
Low
Extreme
Insert name of the Change
Insert name of the Change
Insert name of the Change
High
Insert name of the Change
Insert name of the Change
Insert name of the Change
Half of the Company

## Slide 12
Describe the change that is happening
Why did we decide to do this change?
Who will be impacted by this change?
What will we do to prepare impacted stakeholders?
When will they be impacted by this change?
What are the business outcomes we want to reach?
What are the business outcomes we are reaching?
What are the next steps?
Enter the name of the change
Change
Name
Enter Business owner name
Business Owner
Enter Change manager name
Change manager
Insert what the employee, customer or user used to be able to do
Insert what the employee, customer or user will be able to do with this new change
Insert the different stakeholder groups impacted by this change
Describe the rational behind the decision to do this change
Insert date
Insert what we will do to ensure proper adoption of the change (i.e. communication, training, pilot group,…)
Insert the business outcomes we want to reach
When available, insert the business outcomes and their source
Include the next steps if any
Enter Change Canvas version & submit date
Submit
Date
Change proposal template

## Slide 13: Change impact assessment
Low
Complexity of the change
The Complexity of the change depends on how we rated the impact intensity of the “People increase / reduction” change, “System” change, “Process” change, “Organization structure” change and “Culture” change (see below)
Moderate
Medium
High
Extreme
System change
Almost no change
Minor changes/enhancements to functionality in an existing system, that is low risk and noncritical
Major changes/enhancements to functionality in an existing system that is business critical but not customer facing
New technology is being introduced, but the key concepts and functionality are not too dissimilar to the old system. System is customer facing and has the potential to create external exposure if the change is managed poorly
New technology is being introduced which requires bringing a new way of thinking to an existing task. System is customer facing and has the potential to create external exposure if the change is managed poorly
Process change
Almost no change to current processes
Some change to current processes, however the change is only minor, and the processes are low risk, non-critical and have no impact to customers.
Significant change to several current processes, however the change is not complex, and processes are low risk, non-critical and have a low impact to customers or colleagues
Significant change to a number of business-critical processes, with some of the change being quite complex. Change will be negatively visible to colleagues, and customers if things go wrong.
Radical change to several core business processes. Colleagues and external parties will need to take on new skills to execute processes. Previously automated processes will become manual or vice versa
Organization structure change
There is almost no change to structural environment
There are minor changes to team structure
There are some changes to team structure, which will bring a mixed reaction.
There are significant changes to team structure, which is likely to be disruptive and may be considered a negative change by many
There is significant change to structure. This change will be perceived negatively by most. There is a risk of staff attrition as a result
People increase / reduction change
There are low reductions in headcount predicted (~1 FTE), but natural attrition will account for the numbers
There are reductions in headcount predicted, but natural attrition will account for the numbers
There are reductions in headcount predicted but contractors will account for the numbers
There is a significant reduction in headcount predicted. Redeployment & redundancies will need to be factored in
There is a large headcount reduction required as part of this change. Significant effort will need to be invested in redeployment / redundancy
Culture change
Almost no culture change required
There are some aspects of the team culture that need to be changed to support this initiative
There is a significant cultural shift required in the impacted areas to support this change
There is a major cultural change across many teams required to support this change
Culture Change required in all impacted groups to support this initiative
Size of the change
Team will be impacted
Business Unit will be impacted
Division will be impacted
Half of the company will be impacted
Every employee will be impacted
Version 1

## Slide 14: Change impact assessment
1. Executive Summary
Complexity of the change
Size of the change
Insert a summary of what will be impacted by the change
Insert a summary of which groups of people will be impacted by the change
2. What will be impacted by the change?
Type of change
3. Which groups of people will be impacted by the change?
Impact intensity
Description
Group name
Impact intensity
Description
People increase / reduction
Insert your description
Business unit 1
Insert your description
System
Insert your description
Business unit 2
Insert your description
Process
Insert your description
Department 1
Insert your description
Role
Insert your description
…
Insert your description
Structure
Insert your description
…
Insert your description
Culture
Insert your description
…
Insert your description
Caption:
Low Impact
Moderate Impact
Medium Impact
High Impact
Extreme Impact
Version 2

## Slide 15: Change readiness assessment
Key insights:
Replace this text by key insights about your organization that makes it change ready or change resistant. The questions below should help you:
  What is the perceived need for the change among employees and managers?
  Did employees perceive past changes as positive or negative?
  Were past changes well managed or poorly managed?
  Do we have a shared vision and direction for the organization?
  What is this organization`s culture and responsiveness to change? Open and receptive? Close and resistant?
Company x
Highly
change resistant
Highly
change ready
Change resistant
Change ready

## Slide 16: Change readiness assessment template Questions to assess change readiness
 | Yes | Partial | No
Does your team or does your stakeholder understand... |  |  | 
the problems inherent in the current situation? |  |  | 
the opportunities that are being missed if the change doesn't happen? |  |  | 
what is trying to be achieved? |  |  | 
how things will be better? |  |  | 
how the change will impact their area of work? |  |  | 
what their role will be in the future state? |  |  | 
(Desire) Does your team or does your stakeholder... |  |  | 
know that management is aligned with the efforts? |  |  | 
feel their concerns, and needs are being heard? |  |  | 
feel hopeful about the future? |  |  | 
see value in the change? |  |  | 
Does your team or does your stakeholder.... |  |  | 
view management as a resource for removing/ overcoming barriers? |  |  | 
have mechanisms in place to reinforce required behaviors? |  |  | 
have metrics in place to assess the ongoing effectiveness of the change? |  |  | 
 | Yes | Partial | No
Does your team or does your stakeholder... (skills, informational, training) |  |  | 
have the necessary information, knowledge and skills to successfully fulfill their role? |  |  | 
know where to go for additional information? |  |  | 
know what campus resources are available to support the personal side of change? |  |  | 
know what success looks like? |  |  | 
have a plan to achieve success? |  |  | 
know which behaviors will need to change? |  |  | 
Does your team or does your stakeholder... infrastructure (systems, tools) |  |  | 
believe that the organization has provided appropriate resources (time, staff, etc.) to support the change? |  |  | 
have necessary processes, and policies in place? |  |  | 
have the ability to execute the new behaviors? |  |  | 
know how to perform the required tasks? |  |  | 
TOTAL |  |  | 

## Slide 17: Organization design
Insert Name
Senior Change Manager
Insert Name
Junior Change Manager
Insert Name
Change Manager
Insert Name
Project Manager
Insert Name
Position x
Insert Name
Position x
Insert Name
Position x
Insert Name
Position x
Insert Name
Position x

## Slide 18: Risk assessment
The purpose of risk assessment is to identify potential problems before they occur. This is to ensure risk mitigation activities can be planned and implemented as needed across the lifecycle of the change initiative. Use the following Risk Assessment Template to identify and address any issues that may hinder the projects desired outcomes.
How to use the Risk Assessment Template:
List and describe the risk associated with the change initiative
Indicate the risk category:
  Compliance - Adheres to laws, regulations, and policies
  Efficiency – Proficiently achieving the objectives of the process
  Financial – Efficient stewardship of funds
  Health & Safety – Promotes a healthy community and safe working environment
  Information – Supports accuracy and reliability of data
  Operational – Productive use of resources
  Reputational – Impacts university’s brand
  Security – Protect and secure information to prevent exploitation, corruption, or loss of data o Strategic – Supports a campus, unit, or collaboration level objective.
Use the below Risk Assessment Matrix to identify the appropriate risk approach.

## Slide 19: Risk scale template
1 - Very low appetite
Insert your own text
Insert your own definition
Insert your own text
Insert your own text
Insert your own text
2 - Low appetite
2 - Moderate appetite
4 - High appetite
5 - Very high appetite
Insert your own definition
Insert your own definition
Insert your own definition
Insert your own definition
Insert your own definition
Insert your own definition
Insert your own definition
Insert your own definition
Insert your own definition
Insert your own definition
Insert your own definition
Insert your own definition
Insert your own definition
Insert your own definition
Insert your own definition
Insert your own definition
Insert your own definition
Insert your own definition
Insert your own definition

## Slide 20: Risk scale
1 - Very low appetite
Risk taking
The organization takes caution and often accepts as little risk as possible
Objective/negative impact relationship
Tolerance for uncertainty
Choice when faced with multiple options
2 - Low appetite
2 - Moderate appetite
4 - High appetite
5 - Very high appetite
The organization takes a cautious approach towards taking risk
The organization takes a balanced approach to risk taking
The organization is willing to take greater than normal risks
The organization believes aggressive risk taking is justified
Will select the lowest risk option, always
Will accept only if essential, and limited possibility/extent of failure
Will accept if limited, and heavily outweighed by benefits
Will choose to put at risk, but will manage impact
Will choose the option with the highest return; accept possibility of failure
Not willing to accept any potential negative impact in order to pursue strategic objectives
Only willing to accept a small potential negative impact in order to pursue strategic objectives
Potential negative impact and the completion of strategic objectives are given equal consideration
Willing to accept some potential negative impact to pursue strategic objectives
Willing to accept a potential large negative impact to pursue strategic objectives
Very low
Low
Limited
Expect some
Fully anticipated
Real-life example

## Slide 21: Risk matrix
Likelihood
Marginal
Improbable
Probable
Name of risk
Name of risk
Name of risk
Name of risk
Name of risk
Name of risk
Name of risk
Name of risk
Name of risk
Occasional
Moderate
Critical

## Slide 22: Risk matrix
Likelihood
Impact
Marginal
Improbable
Probable
Occasional
Moderate
Critical
1
3
2
1
3
2
Risk name / description here
Risk name / description here
Risk name / description here
4
6
5
Risk name / description here
Risk name / description here
Risk name / description here
8
7
Risk name / description here
Risk name / description here

## Slide 23: Strategic recommendations
Text
Detailed actions or initiatives
Text
Text
Text
Text
Recommendations
Action
Expected Outcome
Detailed actions or initiatives
Detailed actions or initiatives
Detailed actions or initiatives
Detailed actions or initiatives
Explanation of the anticipated results or benefits.
Explanation of the anticipated results or benefits.
Explanation of the anticipated results or benefits.
Explanation of the anticipated results or benefits.
Explanation of the anticipated results or benefits.
1
2
3
4
5

## Slide 24: Project Gantt-chart
Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec
Milestone 1
Milestone 2
Project start
Project end
Milestone 3
20 days
Description
40 days
Description
60 days
Description
15 days
Description
Description
20 days
Description
50 days
Description
Task 1
Task 8
Task 7
Task 6
Task 5
Task 4
Task 3
Task 2
Description
30 days
We’re here
70 days
Version 1

## Slide 25: Project Gantt-chart
Phase | Task | First Month of Quarter |  |  |  | Second Month of Quarter |  |  |  | Third Month of Quarter |  |  | 
 |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12
Preparation |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Project assignment |  |  |  |  |  |  |  |  |  |  |  | 
 | Team organization |  |  |  |  |  |  |  |  |  |  |  | 
 | Project planning |  |  |  |  |  |  |  |  |  |  |  | 
 | Information PR |  |  |  |  |  |  |  |  |  |  |  | 
 | Employee info |  |  |  |  |  |  |  |  |  |  |  | 
Preliminary investigation |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Questionnaire |  |  |  |  |  |  |  |  |  |  |  | 
 | Introductions |  |  |  |  |  |  |  |  |  |  |  | 
 | Coordinate interviews |  |  |  |  |  |  |  |  |  |  |  | 
 | Conduct interviews |  |  |  |  |  |  |  |  |  |  |  | 
 | Evaluate interviews |  |  |  |  |  |  |  |  |  |  |  | 
 | Status report |  |  |  |  |  |  |  |  |  |  |  | 
 | Coordinate project assignment |  |  |  |  |  |  |  |  |  |  |  | 
Version 2

## Slide 26: Project Gantt-chart
Project Phases | Completion
Planning | 80%
Planning task 1 | 100%
Planning task 2 | 100%
Planning task 3 | 70%
Planning task 4 | 50%
Introduction | 63%
Introduction 1 | 100%
Introduction 2 | 80%
Introduction 3 | 20%
Introduction 4 | 50%
Team Selection | 37%
Team task 1 | 50%
Team task 2 | 25%
Team task 3 | 30%
Team task 4 | 60%
Team task 5 | 40%
Team task 6 | 15%
1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24 | 25 | 26 | 27 | 28 | 29 | 30 | 31 | 32 | 33 | 34 | 35 | 36 | 37 | 38 | 39 | 40 | 41 | 42 | 43 | 44 | 45 | 46 | 47 | 48 | 49 | 50 | 51
Milestone
Milestone
Milestone
Milestone
Version 3

## Slide 27: Project Gantt-chart
Year One |  |  |  |  |  |  |  |  |  |  |  | Year Two |  |  |  |  |  |  |  |  |  |  | 
Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec
Description
Description
Description
Description
Description
Description
Description
Description
Description
Description
Project Phases | Completion
Planning | 80%
Planning task 1 | 100%
Planning task 2 | 100%
Planning task 3 | 70%
Planning task 4 | 50%
Introduction | 63%
Introduction 1 | 100%
Introduction 2 | 80%
Introduction 3 | 20%
Introduction 4 | 50%
Team Selection | 37%
Team task 1 | 50%
Team task 2 | 25%
Team task 3 | 30%
Team task 4 | 60%
Team task 5 | 40%
Team task 6 | 15%
Description
Description
Description
Description
Version 4

## Slide 28: Project Gantt-chart
January
February
March
April
May
June
July
August
September
October
November
December
Task description here
1
Task description here
2
Task description
3
Task description here
4
What we’re doing now
5
Task description here
6
Current Phase
Version 5

## Slide 29: Timeline
 | 2023 |  |  |  |  |  |  |  |  |  |  | 
 | Q1 |  |  | Q2 |  |  | Q3 |  |  | Q4 |  | 
Phase | J | F | M | A | M | J | J | A | S | O | N | D
Implementation Stream 1 |  |  |  |  |  |  |  |  |  |  |  | 
Core Process Design |  |  |  |  |  |  |  |  |  |  |  | 
Governance |  |  |  |  |  |  |  |  |  |  |  | 
Implementation Stream 2 |  |  |  |  |  |  |  |  |  |  |  | 
Performance Management |  |  |  |  |  |  |  |  |  |  |  | 
Project Portfolio Management |  |  |  |  |  |  |  |  |  |  |  | 
Qualification & Skills |  |  |  |  |  |  |  |  |  |  |  | 
Knowledge Management |  |  |  |  |  |  |  |  |  |  |  | 
Test Phase 1 |  |  |  |  |  |  |  |  |  |  |  | 
Business Intelligence |  |  |  |  |  |  |  |  |  |  |  | 
Proactive Procurement |  |  |  |  |  |  |  |  |  |  |  | 
Procurement Risk Assessment |  |  |  |  |  |  |  |  |  |  |  | 
Market Trends |  |  |  |  |  |  |  |  |  |  |  | 
Learning Organization |  |  |  |  |  |  |  |  |  |  |  | 
Fixes timeframe; agreed with involved parties.
Buffer
Version 1

## Slide 30: Timeline
Week
 | Owner | Due date | Status | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | …
Understand company´s strategy | AD | Mar 03 | On Track |  |  |  |  |  |  |  |  |  |  |  | 
Define change required to implement the strategy | AD | Mar 05 | On Track |  |  |  |  |  |  |  |  |  |  |  | 
Define change management strategy | Aurelien F. | Mar 13 | Done |  |  |  |  |  |  |  |  |  |  |  | 
Identify the impact of the change | Christian G. | Mar 13 | Late |  |  |  |  |  |  |  |  |  |  |  | 
Develop a communication plan | George P. | Mar 26 | Done |  |  |  |  |  |  |  |  |  |  |  | 
Develop a sponsorship plan | George P. | Mar 31 | On Track |  |  |  |  |  |  |  |  |  |  |  | 
Develop a training plan | George P. | Mar 31 | On Track |  |  |  |  |  |  |  |  |  |  |  | 
Develop a coaching plan | George P. | Mar 31 | On Track |  |  |  |  |  |  |  |  |  |  |  | 
Develop a resistance management plan | Christian G. | April 21 | Late |  |  |  |  |  |  |  |  |  |  |  | 
Implement, track & manage progress | George P. | May 21 | Done |  |  |  |  |  |  |  |  |  |  |  | 
Reinforce the change | George P. | May 21 | On Track |  |  |  |  |  |  |  |  |  |  |  | 
Insert your own text | George P. | May 31 | On Track |  |  |  |  |  |  |  |  |  |  |  | 
Insert your own text | George P. | June 30 | On Track |  |  |  |  |  |  |  |  |  |  |  | 
Version 2

## Slide 31: Change personal transition curve template
Confidence, Moral & Effectiveness
Emotional Response over Time
1. Denial
2. Resistance
3. Exploration
4. Acceptance
John & Michael
Raphael & Suzanne
Sean
Claire

## Slide 32: Stakeholder analysis
What is a stakeholder?
A stakeholder is a person who has a vested interest in something and who is impacted by and cares about how it turns out.
Potential stakeholders:
People who can exert influence or pressure on your change
People responsible for creating your change
People who can choose to use or not use the results of your change
People who will ultimately benefit from the work of your change.

## Slide 33: Stakeholder map template
Insert Stakeholder Group name or Stakeholder name
Impact on Stakeholder Extent to which the project will impact this group/person
Maintain Confidence
Keep Informed
Collaborate
Monitor and Respond
Stakeholder’s Influence
Extent to which this group or person’s buy-in is needed to move forward
Who must be in contact with each stakeholder?
Insert name
Insert name
Insert name
High
Low
High
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Version 1

## Slide 34: Stakeholder map
Executive Committee
Impact on Stakeholder Extent to which the project will impact this group/person
Maintain Confidence
Keep Informed
Collaborate
Monitor and Respond
Stakeholder’s Influence
Extent to which this group or person’s buy-in is needed to move forward
Who must be in contact with each stakeholder?
John
Raphael
Jean
High
Low
High
Senior Management
Shareholders
Trade Associations
Managers
Customers of product A
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Press
Government
Government
Insert Stakeholder Group name or Stakeholder name
Customers of product B
Suppliers
Insert Stakeholder Group name or Stakeholder name
Insert Stakeholder Group name or Stakeholder name
Real-life example

## Slide 35: Stakeholder map
Note: By “Impact”, we mean the extent to which the project will impact this group/person. And by “influence”, we mean the extent to which this group or person’s buy-in is needed to move forward.
Influence
Impact
High
Low
Low
High
Insert the name of the stakeholder group
Insert the name of the stakeholder group
Insert the name of the stakeholder group
Insert the name of the stakeholder group
Insert the name of the stakeholder group
Insert the name of the stakeholder group
Insert the name of the stakeholder group
Insert the name of the stakeholder group
Maintain Confidence
Collaborate
Monitor and Respond
Keep Informed
The Stakeholder Matrix will help you manage your stakeholders effectively. You’ll see in the next slide another template you may prefer.
Version 2

## Slide 36: Stakeholder map
Stakeholder | Stakeholder’s Influence | Impact on Stakeholder
Insert Stakeholder Group name or Stakeholder name | High | High
e.g. Senior executives, managers, customer, team, shareholders, government | Low | Low
e.g. Suppliers, the press, the public, prospective customers, trade associations | High | High
Insert Stakeholder Group name or Stakeholder name | Low | Low
Insert Stakeholder Group name or Stakeholder name |  | 
Insert Stakeholder Group name or Stakeholder name |  | 
Insert Stakeholder Group name or Stakeholder name |  | 
Insert Stakeholder Group name or Stakeholder name |  | 
Insert Stakeholder Group name or Stakeholder name |  | 
Insert Stakeholder Group name or Stakeholder name |  | 
Insert Stakeholder Group name or Stakeholder name |  | 
Insert Stakeholder Group name or Stakeholder name |  | 
Insert Stakeholder Group name or Stakeholder name |  | 
Insert Stakeholder Group name or Stakeholder name |  | 
Insert Stakeholder Group name or Stakeholder name |  | 
Insert Stakeholder Group name or Stakeholder name |  | 
Version 3

## Slide 37: Defining the key messages to communicate / Define the narrative
Messages about the business today
The current situation and the rationale for the change
  Business issues or drivers that created the need for change
  Competitive issues or changes in the marketplace
  Customer issues
  Financial issues
What might happen if a change is not made
Messages about the change
A vision of the organization after the change takes place
Scope of the change (including process scope, organizational scope, systems and technology scope)
Objectives for the change (what does success look like)
Overall time frame to implement the change
Alignment of the change with the business strategy
How big the change is needed (how big is the gap between today and the future state)
Who is most impacted and who is least impacted
The basics of what is changing, how it will change and when it will change, including what will not change
Messages about how the change impacts employees
The impact of the change on the day-to-day activities of each employee
“What’s in it for me” (WIIFM) from the employee’s perspective
Implications of the change on job security
Specific behaviors and activities expected from the employee, including support of the change
Procedures for getting help and assistance during the change
Ways to provide feedback
The expectation that change will happen and is not a choice
Status updates and progress reports
The schedule for the project overall
When will new information be available
How will information be shared about the project
Major milestones and deliverables
Key decision points
Early success stories

## Slide 38: Change communication Please be aware to answer the following six questions within your change story
WHERE do we come from, where are we today?
WHERE do we want to go and what do we want to achieve?
WHY do we want to get there?
WHAT is changing at the core?
HOW do we make the change?
WHAT is expected of me as a person?

## Slide 39: Communication channels (1/2) The channel matrix below will give us a comprehensive list of the key communication channels to consider, from face-to-face meetings to newsletters.
Department or enterprise meetings
Group meetings
Focus groups
One-on-one meetings
Road show presentations (by project team)
Town Hall meetings
Team meetings
Brown bag lunches
Training courses and workshops
Face-to-face options
Emails
Bulletin boards
Cafeteria postings
Change booklets
Corporate newsletters (feature section)
Demonstrations
Frequently asked questions (memos or newsletter feature)
Internal memos
Intranet pop-ups
Leaflets
Posters
Project newsletters
Videos
Voicemails
Webcasts
Website (Intranet)
Word of mouth
Alternate communication channels
Marketplace changes
Customer input
Ready-access to information
Employee rumors
Channels not under direct control of management
Channels under direct control of management

## Slide 40: Communication channels (2/2)
TV
Mailing
Radio
Billboard
Newspaper
Events
External communication channels
Forum / Townhall
Workshop
Intranet
Training
Email
Phone
Internal communication channels
Face to face
Mail
Simply move the green arrows to highlight the main communication channels that you intend to use.

## Slide 41: Stakeholder groups & communication channels template
Managers
Front Line
C-Suite
Senior Managers
Stakeholder
Forum
Workshop
Intranet
Training
Email
Phone
Face to face

## Slide 42: Communication plan template
Audience | Key message(s) / Purpose | Messenger | Communication channel | Communication date / frequency
e.g. Senior executives, managers, customer, team, shareholders, government |  |  |  | 

## Slide 43: Team communication plan
Keep in mind as you are communication that people have a limited capacity to absorb information under stress, This is why you simply cannot communicate too much.
Best Practices for Communication:
Communicate often
Support the change with a positive, yet realistic attitude
  Do raise concerns to the level above you
  Don’t criticize the proposed change to the level below you.
Be concise/consistent/use simple language
Be honest about what is/is not known
Show caring and empathy
Listen more than talk, acknowledge feelings
Be aware of tone, e.g. pronouns (“we” NOT “you”)
Provide opportunity for dialog, ask for input and feedback (to ensure commitment to the proposed change)
  Ask... “What additional information do you need?”
  Ask... “How can we best set you up for success?”

## Slide 44: I. Change management approach
Phase I: Define the Change Management Strategy
Phase III: Implement, Track and Manage Progress
Executive summary
Mission & vision statement
Company’s strategy map
Required changes to implement the strategy
Prioritization matrix for project initiatives
Change proposal template
Change impact assessment
Change readiness assessment
Structure of change team
Risk map
Implementation strategy
Gantt-Chart
Timeline
Leadership behavior
Feedback strategy options
Success metrics
Status report
Change personal transition curve
Stakeholder analysis
Communication channels
Communication plan
Narrative / Change story
Phase II: Develop the Change Management Plans

## Slide 45: Leadership behavior is a key success-factor for a change initiative
Be a good example for the upper and middle management by having exchange with employees and showing your interest for the value adding processes and problems
Empower your employees and convince them how structures and processes become smarter and the way of working more efficient
Ensure top management transparency; if you want your employees to be transparent, cultivate a culture of transparency by being transparent; ask your management for feedback
Present clear targets, objectives & implementation planning and define a vision understood by all while accompanying and strengthening the organization before implementation starts
Show ownership and honest commitment for the program
Take fears away what the program will do to the organization; define a clear and positive vision on this journey
Abolish local efficiencies if they do not help your overall target; use easy words to explain the overall target
Train your employees in methodology and create and live up to the overall change story.
How to be successful

## Slide 46: Success metrics overview
When implementing a change in the workplace, it is imperative to have success metrics. Success metrics can be defined as the metrics that help leadership to assess the overall health and achievement of the change. Success metrics are useful across all levels of the organization as they evaluate, indicate, and measure performance based on the objectives set forth by the change initiative. From a leadership standpoint, they help leaders understand the initiatives overall impact. Many of these metrics include specifics on how many employees are affected and how the change has impacted their engagement.
The below graphic shows the cycle of determining and tracking success metrics for the change initiative.
Success Metrics are quantitative data obtained from:
Customer Satisfaction
Financial Performance (e.g. cost, revenue)
Operational Performance (e.g. rework, lead time, handoffs)
Product and/or Service Quality (e.g. quality, defects, volume, frequency)
Public Outreach (e.g. number of people impacted) • Supplier Performance (e.g. reliability, durability)
Feedback is qualitative data obtained from:
1:1 Meetings
Team Meetings
Focus Groups
Surveys
Open Comment Box (Live URL available 24/7).
Qualitative data must be combined and grouped into common themes in order to bubble up relevant information.

## Slide 47: Success metrics overview template
What is changing? | Success metrics / data field to evaluate the (progress) of the change | Data source | Data owner | Frequency to track metric (weekly, monthly…)

## Slide 48: Status report template
Time / Deadlines
Insert your own text - Insert your own text
Insert your own text - Insert your own text
Insert your own text - Insert your own text
Insert your own text - Insert your own text
Insert your own text - Insert your own text
Insert your own text - Insert your own text
Cost / Budget
Insert your own text - Insert your own text
Insert your own text - Insert your own text
Insert your own text - Insert your own text
Requirement / Quality
  Key past milestones
  Key current milestones
  Key future milestones

Insert Milestone

Insert Milestone

Insert Milestone

Insert Milestone

Insert Milestone

Insert Milestone

Insert Milestone

Insert Milestone

Insert Milestone
Overall status
Version 1

## Slide 49: Best practices for leading change (1/3)
Provide information, what you know, what you don’t, when to expect updates: Employees need all available information to make realistic assessments and effective plans. Share what information you have when you have it: what is changing, what is not, what is known, what is unknown, when to expect updates.
Display a positive attitude: As the leader, you are in a positon of great influence. In a sense you are your team’s North Star. Even if you are not yet fully onboard with the change, display to your team an attitude that is unbiased and welcoming of feedback.
Stay connected to your team: Focus on team goals, foster support, monitor functioning, and celebrate achievements. Re-recruit people – Reiterate to each team member their value, and your desire to have them remain on the team and support the change.
Surface issues and concerns: Show empathy; help employees reframe their personal response to the change so they can effectively manage their own personal resistance
Provide more structure: Define short-term objectives, time frames, priorities, and standards to help your team regain its equilibrium
Protect quality and customer service: Service standards must remain high. Delegate – Continue delegating work tasks while remaining mindful of each employee’s emotional stage and providing them relevant support.
Empower: As appropriate, give employees more influence in day to day decisions. Determine the appropriate level of authority to assign by considering an employee’s current emotional stage, level of experience, capability, and the task itself.
Raise the bar: Provide challenging assignments and coach employees to grow and develop their skills
Inform/update higher management: Provide candid feedback on the change as it relates to the work and its impact on the people. This ensures leadership has the information needed to make informed decisions.

## Slide 50: Best practices for leading change (2/3)
Practice the 4 Vs:
This is not a change strategy by itself, rather a piece of a larger strategy, or a tool, to use at the very moment the change goes live.
Visibility – Be visible, available and interested in your employees during this time. Brief check-ins will leave employees feeling supported and valued.
Variability – Allow for varying personal reactions (see Kubler-Ross grief cycle model, pages 17-19) and give employees more flexibility at work to take care of themselves.
Ventilation – allow opportunities (both formal and informal) for employees to tell their stories, compare their reactions, and express their feelings. Productivity may decrease initially; however, allowing ventilation can expedite getting back to a focus on work.
Validation – say thank you and acknowledge employees for their contributions. Special recognitions and verbal encouragements go a long way in challenging times.

## Slide 51: Best practices for leading change (3/3)
Don’t express cynicism: Employees look to you as a role model and need your support and constructive guidance.
Don’t be unrealistically positive: Don’t be Pollyanna... acknowledge when things are difficult.
Don’t isolate yourself: Employees need access to you to feel supported. Use employees’ cues to know when to become more involved and when to back off.
Don’t expect employees to all react the same way at the same time: Employees respond to the same situation differently (see Kubler-Ross grief cycle model, pages 17-19).
Covering Up: Providing alibis, making excuses or even doing someone’s work for them rather than confronting the issue that they are not meeting expectations.
Rationalizing: Developing reasons why the person’s behavior is understandable or acceptable.
Withdrawing/Avoiding: Avoiding contact with the person whose behavior is problematic.
Blaming: Blaming yourself for the person’s continued challenging behavior or getting angry at the individual for not trying hard enough to improve their behavior or to get help.
Controlling: Taking responsibility for the person by significantly changing their environment or trying to minimize the impact by moving them to a less important job.
Threatening: Saying that you will take action (i.e. formal disciplinary action) if the employee doesn’t improve, but not following through.

## Slide 52: Content This template deck includes 2 parts
I. Change Management
II. Project Management

## Slide 53: Please note
Relevant project management templates are already included in the first section „change management“.
On the following slides you will find additional templates, which might help you to initiate and plan a project.

## Slide 54: Executive summary
  Describe the situation of your company
  Describe the key challenge that your company is facing
Situation & Key Challenge
Replace this text with your recommendation
Recommendation
Reasons
  2.Insert the reason why you suggested your recommendation
  1.Insert the reason why you suggested your recommendation
3.Insert the reason why you suggested your recommendation
  5.Insert the reason why you suggested your recommendation
  4.Insert the reason why you suggested your recommendation
  6.Insert the reason why you suggested your recommendation

## Slide 55: Executive summary
  Bank Corp’s profit has been increasing at a very good compound annual growth rate of 15% over the past 5 years
  Bank Corp’s shareholders expect an ambitious compound annual profit growth rate of 16% over the next 5 years
  The banking industry is mature, with an expected compound annual revenue growth rate of only 3% over the next 5 years
  A business model shift is required in order to meet our shareholders’ expectations
Situation & Key Challenge
We recommend to invest $100 million in a Digital Transformation Program in order to shift our business model from a linear value chain model to a digital ecosystem model
Recommendation
Reasons
  2.A low digital maturity within our organization
  1.An increasingly “digitally friendly” world
  3.An opportunity to generate additional revenue
  5.A great return on investment
  4.An opportunity to decrease our costs
  6.A perfect alignment with the corporate and business strategy
Real-life example

## Slide 56: Project one pager
Initiation
Planing
Execution
Closing
Kick-Off
(dd.mm.yy)
End
(dd.mm.yy)
Roll-Out
(dd.mm.yy)
Begin
(dd.mm.yy)
[Which activities have been specifically excluded from the project scope]
[List involved parties and existing dependencies]
Project Team / Involved Parties / Dependencies
In scope / Out of scope
[Describe the current challenges, issues and targets]
Project description and targets
[List the planned project phases and corresponding deliverables]
Deliverables

## Slide 57: Project charter
Insert in this box what business issue will this project address
Insert in this box the objective of this project
Problem statement
Objective
Insert what is in-scope
Insert what is in-scope
Insert what is in-scope
Insert what is in-scope
Insert what is in-scope
Insert what is in-scope
In-scope
Insert what is out-of-scope
Insert what is out-of-scope
Insert what is out-of-scope
Insert what is out-of-scope
Insert what is out-of-scope
Insert what is out-of-scope
Out-of-scope
Budget: Insert your own text
Project Manager: Insert your own text
Key Team Members: Insert your own text
Key Stakeholders: Insert your own text
Resources
Insert the name and target date of the milestone
Insert the name and target date of the milestone
Insert the name and target date of the milestone
Key milestones

## Slide 58: Workstream timeline
Month 0 | Month 1 |  |  |  | Month 2 |  |  |  | Month 3 |  |  |  | Month 4 |  |  | 
Wk -1 | Wk 1 | Wk 2 | Wk 3 | Wk 4 | Wk 5 | Wk 6 | Wk 7 | Wk 8 | Wk 9 | Wk 10 | Wk 11 | Wk 12 | Wk 13 | Wk 14 | Wk 15 | Wk 16
Sprint 1 development and launch
Value case Prioritization|
Strategy MODEL & DATA MODEL PLAN: business requirements,
Data domains, data elements
Data governance plan
Integrated Roadmap & readout
Change management & Communication
We are here
Pmo | approach,
Scope, & definition | value case Prioritization

## Slide 59: Project prioritization The focus should be on the project initiatives that have the greatest impact and require the lowest effort
Value
Ease of implementation
Prioritization matrix
Difficult
Low
High
Priority 3 Projects (Actively work to ease the implementation)
Priority 2 Projects
Unattractive initiatives (do not pursue)
Priority 3 Projects (pursue opportunistically)
Unattractive initiatives (do not pursue)
Unattractive initiatives (do not pursue)
Priority 1 Projects
Priority 2 Projects
Priority 3 Projects (pursue opportunistically)
Medium
Intermediate
Easy
Version 1

## Slide 60: Project prioritization The focus should be on the project initiatives that have the greatest impact and require the lowest effort
Impact
Effort
Prioritization matrix
Low
High
Low
High
Longer term initiatives (actively work to reduce required effort)
Initiatives to be prioritized
Unattractive initiatives (do not pursue)
Low value initiatives (pursue opportunistically)
Version 2

## Slide 61: Project structure plan
Project: New Product Launch
Subtask 1
Subtask 3
Subtask 2
Subtask 4
Subtask 5
State of the art
Legal conditions
User requirements
Technical guidelines
Insert additional here
Insert additional here
Organizational measures
Case studies scenarios
Conduct survey
Data analysis
Evaluate market potential
Evaluate requirements
Attitude survey
Policy makers
Styling
Package
Accident investigation
Safety concept
Restraint system dev
Pedestrian protection
Compatibility
Insert additional here
Insert additional here
Vehicle frame
Body panels
Design of vehicle
Design of cabin
Cabin safety
Vehicle safety
Insert additional here
Insert additional here
Insert additional here
Define propulsion system
Fuel storage
Refueling technology
Propulsion System dev
Propulsion design
Powertrain design
Concept dev of chassis
Manufacture chassis

## Slide 62: Structure and size of project workstreams
Program Portfolio Director
Insert name
Workstream
Insert name
Workstream
Insert name
Workstream
Insert name
Workstream
Insert name
Workstream
Insert name
Workstream
Insert name
Executive Sponsor
CEO
Project [insert project name]:
PM: Insert name
CM: Insert name
SMEs: Insert names
Project [insert project name]:
PM: Insert name
CM: Insert name
SMEs: Insert names
Project [insert project name]:
PM: Insert name
CM: Insert name
SMEs: Insert names
Project [insert project name]:
PM: Insert name
CM: Insert name
SMEs: Insert names
Project [insert project name]:
PM: Insert name
CM: Insert name
SMEs: Insert names
Project [insert project name]:
PM: Insert name
CM: Insert name
SMEs: Insert names
Project [insert project name]:
PM: Insert name
CM: Insert name
SMEs: Insert names
Project [insert project name]:
PM: Insert name
CM: Insert name
SMEs: Insert names
Project [insert project name]:
PM: Insert name
CM: Insert name
SMEs: Insert names
Project [insert project name]:
PM: Insert name
CM: Insert name
SMEs: Insert names
Project [insert project name]:
PM: Insert name
CM: Insert name
SMEs: Insert names
Project [insert project name]:
PM: Insert name
CM: Insert name
SMEs: Insert names
Project [insert project name]:
PM: Insert name
CM: Insert name
SMEs: Insert names
Project [insert project name]:
PM: Insert name
CM: Insert name
SMEs: Insert names
Project [insert project name]:
PM: Insert name
CM: Insert name
SMEs: Insert names
Project [insert project name]:
PM: Insert name
CM: Insert name
SMEs: Insert names
Project [insert project name]:
PM: Insert name
CM: Insert name
SMEs: Insert names
Project [insert project name]:
PM: Insert name
CM: Insert name
SMEs: Insert names
Caption:
PM: Project Manager
CM: Change Manager
SMEs: Subject Matter Experts
Please note that a program portfolio includes multiple programs, and a program includes multiple projects/initiatives
Version 1

## Slide 63: Structure and size of project workstreams
WS 1
Workstream name
Name of lead
Further names
Sponsor
Name
WS 2
Workstream name
Name of lead
Further names
WS 3
Workstream name
Name of lead
Further names
WS 5
Workstream name
Name of lead
Further names
Start by Oct 2023
Defining Service Agreements until end 2023
WS 4
Workstream name
Name od lead
Further names
WS 6
Workstream name
Name od lead
Further names
Milestones
WS 7
Workstream name
Name of lead
Further names
Lead
Name
…
…
…
…
Version 2

## Slide 64: High-level current process and scope SIPOC Tool
Start point: [insert your own text]
Process Name: [Identify the process to be worked on]
Process Owner: [Confirm the process owner]
End point: [insert your own text]
Insert the suppliers to the process
Suppliers
Inputs
Outputs
Customers
Process
Insert inputs provided by suppliers
Insert tangible outputs
Insert the customers of the process
List what are the necessary requirements for process
Process Requirements
List what is critical to customer
Customer Requirements
Insert your own text
Insert your own text
Insert your own text
Insert your own text
Insert your own text
In scope
Out of scope

## Slide 65: High-level current process and scope SIPOC Tool
Insert your own text
Suppliers
Inputs
Outputs
Customers
Process
Insert your own text
Insert your own text
Insert your own text
Insert your own text
IN SCOPE
S
I
P
O
C
7 Weeks
5 Weeks
3 Weeks
Insert your own text
Insert your own text
Insert your own text
Insert your own text
1 Weeks

## Slide 66: Customer journey Subtitle
Touchpoints
Actions
Emotions
Pain points
Opportunities
1. Awareness
3. Purchase
4. Onboarding
2. Consideration
5. Advocacy & Loyalty
Customer persona
Scenario
Goals and expectations
Identify the customer actions at this step …
Identify the customer actions at this step …
Identify the customer actions at this step …
Identify the customer actions at this step …
Identify the customer actions at this step …
Identify customer pain points at this step …
Identify customer pain points at this step …
Identify customer pain points at this step …
Identify customer pain points at this step …
Identify customer pain points at this step …
Identify opportunities for improvement …
Identify opportunities for improvement …
Identify opportunities for improvement …
Identify opportunities for improvement …
Identify opportunities for improvement …

## Slide 67: The 4 P’s
Outline the pricing strategy, including pricing models and positioning
Describe the product or service, its features, and benefits
Explain the promotional strategies and tactics to create awareness and drive sales
Detail the distribution channels and how the product will reach the target market
Product
Price
Place
Promotion

## Slide 68: The 5 C’s
Subtitle
Internal strengths and weaknesses
Core competencies and resources
Key competitors and their market positions
Competitive advantages and disadvantages
Target customer segments
Customer needs and preferences
Key partners, suppliers, and alliances
Role and contributions of collaborators
External environment including economic, technological, and regulatory factors
Market trends and dynamics
Strategy
Company
Competitors
Customers
Collaborators
Climate

## Slide 69: Title here
Device: SmartTech Innovations aims to develop a new smart home device that integrates seamlessly with existing smart home ecosystems.
Innovation: This device will enhance home security, energy management, and user convenience through advanced AI and IoT technologies.
Market Research: Analyze market trends and consumer preferences to identify features and functionalities in demand.
Competitive Analysis: Study competitors' products to identify gaps and opportunities for differentiation.
Technical Feasibility: Assess the technical requirements and feasibility of integrating with existing smart home platforms.
Prototyping: Develop a working prototype to demonstrate the device's functionalities.
User Interface Design: Create intuitive and user-friendly interface designs for mobile and web applications.
Scenario Testing: Conduct scenario-based testing to ensure the device performs well under various conditions.
Product Development: Finalize the design and begin the development process, including hardware and software components.
Beta Testing: Launch a beta testing program with selected users to gather feedback and make necessary improvements.
Market Launch: Prepare for a full market launch, including manufacturing, marketing, and distribution strategies.